AI Development & Deployment Standard

Open Data & AI Governance Kit  ·  Licensed CC BY 4.0  ·  https://lsdeva.github.io/governance-kit/

Purpose. The engineering-facing requirements for building, testing, deploying, and operating AI systems — the technical controls that make the framework's principles real inside a delivery pipeline.

When to use it. Applies to every system you build or materially fine-tune. Apply the gates proportionately: full rigour for high-risk, light touch for minimal.

How to use it. Implement the gates as pipeline checks rather than documents wherever you can. A requirement that a human must remember to check will be skipped under deadline pressure; one that fails a build will not.

1. Scope

Applies to AI systems built, fine-tuned, or materially configured by

[Organisation]. Third-party systems used as-is fall under Third Party Ai Risk Policy.

2. Lifecycle gates

| Gate | Requirement | Evidence | Blocking? |
| --- | --- | --- | --- |
| G1 Intake | Prohibited-practice screen; risk tier assigned; registered. | Ai System Inventory entry | Yes — all tiers |
| G2 Data | Sources registered, lawful, classified; quality assessed. | Data Asset Register; quality report | Yes — all tiers |
| G3 Design | Risk assessment started; oversight approach defined. | Ai Risk Assessment | High-risk |
| G4 Build | Evaluation plan; bias testing; version control of data and model. | Test results | High-risk |
| G5 Pre-deploy | Documentation complete; oversight operable; owner sign-off. | Model Card; sign-off | Yes — all tiers |
| G6 Operate | Monitoring live; logging retained; incident route defined. | Monitoring config | High-risk |
| G7 Change | Material change re-triggers G3–G5. | Change record | High-risk |
| G8 Retire | Decommissioned; records retained; inventory updated. | Retirement record | Yes — all tiers |

3. Data requirements

Training, validation, and test data must be documented as to source, licence, and lawful basis.

Splits must be documented and leakage-checked.

Representativeness must be assessed against the affected population.

Data versions must be recorded so results can be reproduced.

4. Evaluation

| Requirement | Minimal | High-risk |
| --- | --- | --- |
| Accuracy metrics declared | Recommended | Required |
| Performance across subgroups | Recommended | Required |
| Robustness / adversarial testing | Optional | Required |
| Reproducible evaluation | Recommended | Required |
| Independent review of results | Optional | Required |

Declare metrics before running the evaluation. Choosing the metric after seeing the results is how systems get approved on the one number that happened to look acceptable.

5. Logging

High-risk systems must automatically log, at minimum: timestamp, system and model version, input reference, output, confidence where available, and any human override. Retain per Six months minimum; twelve months for high-risk systems (unless: Longer where your sector's record-keeping rules or your limitation period require it. Shorter is rarely defensible for a high-risk system.) — long enough to reconstruct a decision if it is challenged.

Application logs are usually not enough

Standard telemetry records that a request happened. Art. 12 traceability needs what the model was asked and what it answered. These are rarely the same log.

6. Human oversight implementation

The interface must show the reviewer what they need in order to judge the output, including uncertainty.

Override must be possible without engineering involvement.

Overrides must be logged and reviewed for pattern — a system that is overridden constantly is not working.

Reviewer workload must allow genuine consideration. Record the assumed review time per decision.

7. Security

Address AI-specific threats alongside conventional application security: prompt injection, training-data poisoning, model extraction, membership inference, and unintended disclosure through outputs. See Control Library.

8. Deployment & rollback

Staged rollout for high-risk systems, with a tested rollback path and a defined kill switch. Record who can invoke it — see Decision Rights.

9. Review

| Version | Date | Owner | Approved by |
| --- | --- | --- | --- |
| 0.1 | [date] | [role] | [committee] |

Adaptation notes

Small teams: Gates G1, G2, G5, and G8 are the minimum viable set: know what you have, know your data is lawful, check before launch, clean up after.

MLOps-mature organisations: Map each gate to an existing pipeline stage and enforce it in CI. The goal is that evidence is produced as a by-product rather than assembled before an audit.

Regulated financial services: Add independent model validation before G5 and align documentation with your model risk management standard.

Mostly buying, not building: This standard will be largely out of scope. Invest instead in Third Party Ai Risk Policy and contractual evidence rights.

Not legal advice. This template is a head start, not a substitute for professional judgement. Adapt it to your jurisdiction, sector, and risk appetite, and have qualified counsel review anything material before you rely on it.